## Slide 1
Equitime Testing Timeline
Test Cases Execution
Automation Tests execution
Performance scripts execution
Test Cases Execution
Automation Tests execution
Performance scripts execution
Report Test Statistics
QA Dashboard Creation
Release Notes creation
Project Closed
Week 1&2
Requirement Gathering Phase
Week 3&4
Requirement Analysis Phase
Test Strategy Development Phase and Test Plan Finalization
Exploratory Testing
Bug Reporting for Issues
Week 5 & 6
Week 7-10
Setup Test Management Process
Detailed Test cases creation
Exploratory Testing
Bug Reporting
Week 23
Test Case Execution of the previous Implemented Featured
Bugs Reporting
Week 22
Test Case Creation for the new features
Automation Testing Framework selection
Bugs Reporting and Retesting
Test Case Execution of the new Implemented Featured
Performance Testing Scripts creation
Bugs Reporting and Retesting
Week 13-21
Week 11-12
Continued Testing for enhancing quality and Test Management Process
Bugs Reporting and Retesting
Week 24
Week 25
Week 26
Week 27